## Slide 1
Engineering Services for the
CATS North Corridor
Bus Rapid Transit Plan
RFQ# 2020-466
Charlotte Area Transit System (CATS)
June 5, 2020
Presented by AECOM Technical Services of North Carolina, Inc.
LYNX RED LINE

## Slide 2
Presenters Introductions
AECOM
31 Years of Experience
Daniel Meyers, AICP
Project Manager
AECOM
23 Years of Experience
Mariate Echeverry
Deputy Project Manager
AECOM
15 Years of Experience
Julia Suprock, AICP
Planning Manager
AECOM
14 Years of Experience
Gavin Poindexter
Project Implementation
AECOM
25 Years of Experience
Drew Joyner, PE, CPM
Public Engagement
2

## Slide 3
Agenda
BRT Experience/Case Studies
Alternative Analysis Approach
Community Engagement
Implementation Strategy
Why AECOM
Q&A

## Slide 4
BRT Experience/Case Studies
Daniel Meyers, AICP
Project Manager
PRESENTED BY

## Slide 5: The AECOM Team Believes a Successful BRT Project will…
Improve the Northern Communities’ connection from/to Charlotte
Support the Northern Communities’ growth goals
Align with the Regional Connect Beyond Plan
Achieve informed consent/buy-in from residents, area businesses and civic leaders as the next step
Align with a well-thought out aggressive funding plan
Strategically align with steps toward future transportation solutions
Improve
Support Community
Align
Solve for the Future
Be Well Funded
Achieve Consent
SPEAKER
Daniel Meyers, AICP
Project Manager
5

## Slide 6: Project Organization
Daniel Meyers, AICP
Project Manager
Mariate Echeverry
Deputy Project Manager
Jeb Blackwell, PE
Engagement & Strategy
Mickey Geiser, PE
Technical Advisor
Bridget Moynihan, PE
Conceptual Design Manager
Julia Suprock, AICP
Planning Manager
Drew Joyner, PE, CPM
Public Engagement Manager
Gavin Poindexter
Project Implementation Manager
SUPPORT STAFF
Peer Review – Kayla Janowski
Ridership Forecasting – Pat Coleman
Station Area Planning – Jennifer McNeil Dhadwal
Urban Design – Auggie Wong, PLA (CMW)
Service Planning – Milbrey Heard, AICP (CTG)
O&M Costing – Nathan Barnett, AICP (CTG)
Active Transportation – John Cock (Alta)
Public Relations Specialist and Community Outreach – Cyndy-Yu Robinson
Digital Engagement – Ashley Bush
Online Engagement – Jim Meyer, AICP
Visuals – Sarah Bassett – Todd McAuliffe, AICP
Web Content – Joy Bailey
BRT – Jeff Koontz, PE
NCDOT – Ed Edens, PE
Interstate Design – Neil Dean, PE
Local Roads – Joe Lane, PE
Planning Coordination – Lauren Lynch
FTA Coordination / CIG Reporting – Brian Smart
SPEAKER
Daniel Meyers, AICP
Project Manager
6
SUBCONSULTANTS
CTG —
CMW —
Alta —

## Slide 7: Extensive Experience in All Areas of BRT
Silver Line BRT Streetscape Design & Utility Infrastructure
Grand Rapids, MI
Laker Line BRT Alternatives Analysis & Final Design
Grand Rapids, MI
South Corridor BRT
Miami-Dade County, FL
East-West BRT Feasibility Study & Final Design
Milwaukee, WI
Provo Orem Transportation Improvement Project
Utah County, UT
Dodge Street BRT Final Design
Omaha, NE
East-West Corridor BRT
Madison, WI
Project Management
Engineering
(Guideway, Structures, Station Design for BRT)
Ridership Modeling
Cost Estimating
Traffic Analyses
Public Involvement
FTA Pipeline/US DOT Funding
NEPA Class of Action Request
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
+
Scope Items
Mariate Echeverry
Deputy Project Manager
SPEAKER
+
+
+
7
+
+
+

## Slide 8: Relevant Project Experience
SPEAKER
Gavin Poindexter
Project Implementation Manager
ORANGE LINE/RED LINE HIGHWAY BRT
MINNEAPOLIS-ST. PAUL, MINNESOTA
CHAPEL HILL NORTH-SOUTH BRT
CHAPEL HILL, NORTH CAROLINA
SR 400 EXPRESS LANES
GEORGIA
CATS LYNX SYSTEM UPDATE
CHARLOTTE, NORTH CAROLINA
RUSH LINE BRT
ST. PAUL, MINNESOTA
SOUTHPARK COMPREHENSIVE NEIGHBORHOOD IMPROVEMENT PLAN
CHARLOTTE, NORTH CAROLINA
Understanding and experience at successfully delivering similar projects
ORANGE LINE/RED LINE HIGHWAY BRT
MINNEAPOLIS-ST. PAUL, MINNESOTA
DESIGN CHALLENGES AND SOLUTIONS
3
CHAPEL HILL NORTH-SOUTH BRT
CHAPEL HILL, NORTH CAROLINA
IMPLEMENTATION STRATEGY
2
SR 400 EXPRESS LANES
GEORGIA
COMMUNITY ENGAGEMENT
1
8
Mariate Echeverry
Deputy Project Manager
SPEAKER

## Slide 9
Alternative Analysis Approach
Julia Suprock, AICP
Planning Manager
PRESENTED BY

## Slide 10
???
What are the major challenges to reach a consensus on the ultimate goals of the project?
Challenge #1: Technical Issues
  Guideway/infrastructure design
  Service planning
  Financial planning
  Last mile(s)
Challenge #2: Community Consensus
  Consistent, transparent, inclusive engagement
Segment the corridor to customize design and isolate key differentiators
MEETING THE CHALLENGE #1
Integrate feedback into design
MEETING THE CHALLENGE #2
SPEAKER
Julia Suprock, AICP
Planning Manager
10

## Slide 11
MT. MOURNE
1
DAVIDSON
2
CORNELIUS
3
HUNTERSVILLE GATEWAY/ STUMPTOWN ROAD
4
GATEWAY STATION
5
???
What do the goals of this phase of the project need to portray, and what are the biggest challenges to achieve those goals?
  Engaging and reflecting the community
  PLANNING GOALS
  Future proofing for the long term
  Optimizing for federal funding
SPEAKER
Julia Suprock, AICP
Planning Manager
11
MOORESVILLE
Mariate Echeverry
Deputy Project Manager
SPEAKER

## Slide 12
MT. MOURNE
1
DAVIDSON
2
CORNELIUS
3
HUNTERSVILLE GATEWAY / STUMPTOWN ROAD
4
GATEWAY STATION
5
???
What are the critical issues?
Critical Considerations
SPEAKER
Julia Suprock, AICP
Planning Manager
Improve Northern Communities’ connection with Charlotte
  Different markets, different users
  Connections to/from the BRT
Support the Northern Communities’ growth goals
  Context sensitive growth that reflects each community’s values
Align with the Regional Connect Beyond Plan
  Integrate with and support existing plans
12

## Slide 13: Planning Schedule
SPEAKER
Julia Suprock, AICP
Planning Manager
13

## Slide 14: Implementation Plan
BUILD
PRESERVE
CULTIVATE
NEAR TERM
MEDIUM TERM
LONG TERM
Improved Bus Service
Expanded Bike & Ped Access
North Corridor BRT
Construct Mobility Hubs
North Corridor Rail
Expand Mobility Hubs
Assess community character
ID opps for affordable housing
Adapt to community character
Grow affordable housing
Evolve with community character
Preserve affordable housing
Listen to corridor communities
Plan TOD
ID funding sources
Achieve community consensus
Implement TOD
Secure funding sources
Envision long term investments
Grow TOD
Expand funding sources
SPEAKER
Julia Suprock, AICP
Planning Manager
14

## Slide 15
Community Engagement
Drew Joyner, PE, CPM
Public Engagement Manager
PRESENTED BY

## Slide 16: How we will increase public participation
Pop-up events utilizing social distancing protocols ​
Be flexible - build on what is effective for diverse communities​
Pop-up Events
Targeted outreach with key stakeholder groups/ representatives as advocates​
Partner with social service agencies, churches, community ambassadors and major employers​
Local Partners
Online techniques and social media​
Virtual open house meetings​
Online surveys/ outreach tools​
Social media outreach using geofencing​
Web-based Tools
Project website and project hotline
Project Website
SPEAKER
Drew Joyner, PE, CPM
Public Engagement Manager
16

## Slide 17: How we will build partnerships and seek public/private partnerships
SPEAKER
Drew Joyner, PE, CPM
Public Engagement Manager
17
Build on outreach with major employers to seek opportunities
Target businesses who will benefit from transit
Passbook program
POTENTIAL PARTNERS
Johnson & Wales Univ.

## Slide 18: How we will increase public awareness and support for this project
Easily identifiable project branding combined with media/ social media campaign
Huge project kickoff with media/social media blitz
SPEAKER
Drew Joyner, PE, CPM
Public Engagement Manager
18

## Slide 19: How we will achieve goals during social distancing
More online/virtual opportunities
Limit larger public meetings size
More small-group/ pop-up/one-on-one outreach
SPEAKER
Drew Joyner, PE, CPM
Public Engagement Manager
19

## Slide 20: Public Engagement — Planning for Success
We are committed to providing expert guidance to the project team on a creative, agile and effective public engagement program.
THE AECOM TEAM COMMITMENT
SPEAKER
Drew Joyner, PE, CPM
Public Engagement Manager
20

## Slide 21
Implementation Strategy
Gavin Poindexter
Project Implementation Manager
PRESENTED BY

## Slide 22: Implementation Strategy – Full Implementation
Capital Investment Grant (CIG) Program
SPEAKER
Gavin Poindexter
Project Implementation Manager
22
AECOM Projects
Project Development
Engineering
Grant Agreement

## Slide 23: Implementation Strategy – Full Implementation
SPEAKER
Gavin Poindexter
Project Implementation Manager
Typical Small Starts Process
PROJECT SCHEDULE
2017
2018
2019
2020
2021
2022
2023
2024
30%
DESIGN
60%
100%
Adopt LPA
Request Entry into PD COA Request
Adopted into LRTP
NEPA
ENVIRONMENTAL
Granted Entry to PD
Request Rating
Grant App
Grant Award / End of PD
23
PROJECT FUNDING
FTA PROJECT DEVELOPMENT
23

## Slide 24: Implementation Strategy – Full Implementation
SPEAKER
Gavin Poindexter
Project Implementation Manager
Miami-Dade South Corridor BRT
PROJECT EXAMPLE — LESSONS LEARNED
PROJECT SCHEDULE
DESIGN BUILD
PROJECT FUNDING
FTA PROJECT DEVELOPMENT
NEPA
Granted Entry to PD
Request Rating
Grant Award / End of PD
24
30%
DESIGN- BUILD
2017
2018
2019
2020
2021
2022
2023
2024
Adopt LPA
Request Entry into PD COA Request
Adopted into LRTP
ENVIRONMENTAL
24

## Slide 25: Implementation Strategy – Phased Implementation
SPEAKER
Gavin Poindexter
Project Implementation Manager
Develop a vision for the corridor
Separate vision into projects with independent utility
Separate project elements by potential funding source
Identify low hanging fruit and deliver to show success and commitment
Red Line BRT in Twin Cities
PROJECT EXAMPLE — LESSONS LEARNED
25

## Slide 26: Red Line BRT – Implementation Strategy
Designing for Growth
SPEAKER
Gavin Poindexter
Project Implementation Manager
26

## Slide 27: Red Line BRT - Implementation Strategy
Growing system as demand increases
Integrated into their environment
SPEAKER
Gavin Poindexter
Project Implementation Manager
27

## Slide 28: Implementation Strategy – Funding Sources
Chart: 
| Federal | State | Local
Funding Sources | 6 | 2 | 3
Discretionary (e.g. Small Starts, BUILD, Buses and Bus Facilities)
Formula (e.g. FTA and FHWA formula funds)
SPEAKER
Gavin Poindexter
Project Implementation Manager
28
SPOT
Sales tax
Property taxes
Special taxing district
General fund
Vehicle registration
FEDERAL
STATE
LOCAL

## Slide 29: Implementation Strategy – Opportunities and Challenges
Opportunities fund individual project elements
  Identify project elements with independent utility
    Davidson Station
  Future federal discretionary grant
Challenges with funding project
  FTA CIG program
  COVID-19
  NCDOT shortfall
  Annual operating funding
SPEAKER
Gavin Poindexter
Project Implementation Manager
29
www.twitter.com
Notes: Ride with Rusty, (Rusty Knox)

## Slide 30: We Want to Work with YOU!
Experience and Innovation make the Difference
You can trust the job will be done right!
Smooth working relationships and coordination of project
Flexible solutions tailored to the Towns’ and Counties’ needs
Quick response from our team
ADVANTAGES TO CATS BRT
Experienced team
Multi-discipline team
Thorough understanding of needs
Innovative approach
We get our clients’ projects delivered
WHAT SETS US APART
The AECOM Team
30
SPEAKER
Daniel Meyers, AICP
Project Manager

## Slide 31: Questions?
31
SPEAKER
Daniel Meyers, AICP
Project Manager
“Thank you for your outstanding work. I know we have selected the best team for this study. Your technical expertise paired with ability to relate to different stakeholder groups helped move this study along and got us to the adopted LPA.”
-Matt Cecil, Chapel Hill Transit
CHAPEL HILL NORTH-SOUTH BRT
CHAPEL HILL, NORTH CAROLINA
“The Silver Line Bus Rapid Transit project has proven to be very successful. [AECOM] They provided a great team, great communication, and outstanding guidance throughout the project and are certainly experts on both determining, and advancing, BRT projects.”
- Conrad Venema, The Rapid
SILVER LINE BRT STREETSCAPE DESIGN & UTILITY INFRASTRUCTURE
GRAND RAPIDS, MICHIGAN
“Qualified management and
competent BRT technical staff; attentive to client needs; engaged, accommodating, and willing to help; flexible and quick in adjusting to scope changes.”
- Jie Bian, Miami-Dade County Department of Transportation and Public Works
SOUTH CORRIDOR BRT MIAMI-DADE COUNTY, FLORIDA
“The AECOM East-West BRT Team has been extremely responsive to project requirements and gone above and beyond in catering to the requirements of Milwaukee County.”
- John Rodgers, Milwaukee County Department of Transportation
EAST-WEST BRT FEASIBILITY STUDY & FINAL DESIGN
MILWAUKEE, WISCONSIN
“Well-informed, experienced, and organized team stayed on schedule and facilitated the planning process very effectively. Effective and organized communication and the team took the initiative to stay on top of all project components.”
- Nick Monoyios, The Rapid
LAKER LINE BRT ALTERNATIVE ANALYSIS & FINAL DESIGN
GRAND RAPIDS, MICHIGAN

## Slide 32
Thank you.
AECOM Technical Services of North Carolina, Inc.